# X3D GeoServer Output System: Implementation Timeline

Summary
GeoServer, an open-source server for geospatial data, can serve data in many common formats. However, X3D, the ISO standard for representation of 3D scenes, is absent from these formats. As such, this project’s goal is to build a plugin for GeoServer which will allow GeoServer to output data in X3D format.

Deliverables
A functional GeoServer plugin capable of outputting data in the X3D format.

Required Functionality
- Extrusion nodes will be used to represent polygonal data.
- ElevationGrid nodes will be used to represent terrain data.
- Map symbology will be included in the X3D output file.
  - A database of commonly used symbol image will be used.
  - These images will be positioned and billboarded correctly.
- All data will exist in the local coordinate system.

Possible Functionality
- Ability to “hop” around a representation of a globe.
- Integration with X3D Geo* nodes and X3D Earth.

Implementation Timeline: Semester I
- Perform tasks to learn basics of X3D [Done]
  - Build X3D Globe demo, including the use of protos, script nodes, and declarative animation. [Done]
  - Create version of science-on-a-sphere video to globe demo. [Done]
  - Port video-enabled globe demo to X3DOM [Done]
- Evaluate previously made X3D output plugin at anaviza.org. [Done]
  - Build GeoServer 1.7 branch from source. [Done]
    - Get X3D plugin working with 1.7 branch of GeoServer. [Installed, didn’t seem to work -- all that is created are transform nodes]
  - Build GeoServer 2.0 branch from source. [Done]
    - Build plugin for GeoServer 2.0. [Plugin built successfully, but causes GeoServer to crash when installed]
  - Examine source code of plugin to determine functionalities [The plugin appears to be capable of creating only extrusion nodes
Based on this evaluation, I believe that the best approach will be to work to create a new plugin, examining both the source code to existing plugins and the source to the X3D plugin.
Implementation Timeline: Semester II (15 Weeks)
- Research building plugins for GeoServer. [Weeks 1, 2]
  - Examine source code to built in plugins.
    - Make slight changes to plugins and examine their effects.
- Begin plugin implementation [Weeks 3 to 7]
  - Build a new, simple plugin, based on their provided example. [Week 3, 4]
    - Using built-in plugins as a guide, gradually add functionality to simple plugin.
  - Using old X3D plugin (as well as built-in plugins) as a guide, give simple plugin the ability to create output basic X3D using <Extrusion> nodes. [Weeks 5, 6, 7]
- Addition of new features [Weeks 8 to 15]
  - Add ability to represent terrain through <ElevationGrid> nodes.
    - Learn how GeoServer handles terrain data, and ensure that some example data is loaded into the server. [Week 8, 9]
    - Add ability to plugin [Week 10]
  - Add ability to display map symbology
    - Learn how GeoServer handles map features. [Week 11, 12]
    - Add basic ability to plugin [Week 13, 14]
    - Add enhanced symbol database support to plugin [Week 15]